Text

Description automatically generated with low confidence

**Dictionary using Linked Hash**

SPRINT IMPLEMENTATION

Timeline: **05-12-2022** to **12-12-2022**

Sprint Timeline:

|  |  |  |
| --- | --- | --- |
| Details | Planned/Expected Date | Realized/Actual Finished Date |
| SRS | 05-12-2022 | 06-12-2022 |
| Design | 06-12-2022 | 07-12-2022 |
| Coding | 06-12-2022 | 08-12-2022 |
| Testing | 08-12-2022 | 09-12-2022 |
| Sprint Assessment (Internal) | 12-12-2022 | 12-12-2022 |

Team – Roles:

|  |  |
| --- | --- |
| Name | Role(s) |
| Prasanthi Sai Vara Lanka | *Coding* |
| Prasanthi Tamma | *Coding* |
| Lavanya Arepalli | *Testing* |
| Gothari Kalavathi | *Design, Doc* |
| Nunna Surya Prabha | *Design, Doc* |